ISA Website – Planned Adjustments
Implementation summary for the latest feedback
The points below describe the changes that will be implemented following the latest review. They are written as planned work rather than completed work. Where a decision is still required from the client, this is clearly noted.
2.3 – Menu / header spacing
The menu spacing will be tightened so the header is visually consistent with the current live site.
Spacing between headings, supporting text and links will be adjusted where required.
The ISA logo will retain the size currently used in staging and remain fixed consistently.
Header buttons will be aligned and sized consistently with the agreed design.
3.4 – Carousel image management / timeline carousel
The timeline carousel will be changed so editors will no longer need to edit or view a manual HTML block containing the timeline labels/numbers.
The navigation points will be generated automatically from each Carousel Item's Title field in Elementor.
To add an item, an editor will add or duplicate a Carousel Item, enter its Title and update the slide content.
To remove an item, the editor will simply remove the Carousel Item. The timeline navigation will update automatically.
A reusable carousel template will allow the same structure to be created again without requiring custom HTML editing.
Note: This is implementable without exposing the timeline HTML to non-developer editors.
5.3 – Standardised news article editing
The post editing experience will be simplified so editors are directed to Patterns rather than the full block library.
Only My Patterns will be shown as the intended editing option.
The predefined image/text and button patterns will be used as the standard building blocks for article layouts.
Other pattern categories and general pattern-library options will be hidden from the Editor role to reduce confusion.
7.2 – Simplified editing experience
For Elementor pages, the standard WordPress Edit option will be removed from the Editor workflow, leaving Edit with Elementor as the clear editing route.
When an editor exits Elementor, they will be taken directly back to the Pages listing rather than into the standard WordPress page editor.
When adding content inside Elementor, the interface will be simplified so editors use the predefined site templates rather than the wider Elementor template library.
Within the template library, editors will only be shown the relevant Page and Section template types.
When editing Posts, the inserter will be simplified so editors use My Patterns only.
The new-page workflow will continue to guide the editor through naming the page, choosing the required predefined page template and opening it in Elementor.
Note: These restrictions will apply to the Editor role only. Administrator/developer access will remain unchanged.
6.1 – External URL option for vacancies
The vacancy editor already supports both a PDF Job Description and an External Job Description URL.
Before finalising the validation behaviour, confirmation is required on which rule the client prefers: make the PDF mandatory, make the external URL mandatory, make both mandatory, or require at least one of the two.
If the preferred rule is 'at least one of the two', this will require custom conditional validation rather than the standard ACF required-field setting.
The client also needs to confirm how the additional vacancy fields should behave: either remove the unused fields from the editor, or keep them and display their values on the live vacancy output.
Note: Client decision required before this point can be finalised.




